# Engineering Internship Description Document

## CHI Digital Twin Foundations – Unity-Based Virtual Twin of LG-38

### Sponsoring Unit

Center for Holistic Integration (CHI)

### Hosting Department

Department of Entertainment Technology

### Supervising Faculty

Dr. David B. Smith

### Intern

Isaiah Martinez

### Semester

Spring 2026 (S 2026)

### Internship Duration

120 Hours (One Semester)

# 1. Purpose of Internship

This engineering internship supports the development of foundational infrastructure for a Unity-based digital twin of LG-38 (CHI Studios) under the CHI meta-project framework. The internship is structured as a scoped technical investigation and implementation effort intended to establish reproducible modeling standards, asset governance protocols, and CAD-to-engine translation workflows.

The internship does not aim to complete the full blended stage system. Rather, it establishes the architectural and procedural groundwork necessary for multi-student continuation and future expansion.

# 2. Technical Scope

The intern will develop and validate a structured pipeline for constructing a room-scale virtual environment aligned with physical space. The work includes:

- Unity project architecture and render pipeline configuration.

- Modeling workflow evaluation (Unity-native vs external DCC vs hybrid).

- Geometric construction of an accurate digital twin shell of LG-38.

- Lighting approximation and PBR material workflow development.

- Asset naming, storage, and governance standards.

- Prototype AutoCAD-to-Unity import pipeline for partial TSlot configuration.

- Basic mechanical articulation proof-of-concept (hinged triptych pivot system).

The emphasis is on engineering validation, pipeline clarity, and documentation.

# 3. Work Phases and Deliverables

## Phase I – Project Architecture and Standards (Approx. 30 Hours)

Deliverables: - Configured Unity project (render pipeline documented). - Asset folder architecture and naming standard document. - Modeling Workflow Comparison Memo with recommended CHI modeling standard.

Outcome: A stable and reproducible project scaffold suitable for collaborative extension.

## Phase II – LG-38 Geometric Digital Twin (Approx. 45 Hours)

Deliverables: - Dimensionally validated LG-38 Unity scene (within defined tolerance). - Coordinate origin and scale validation documentation. - Baseline lighting configuration and summary memo. - Limited LG-38 Material Kit for primary surfaces.

Outcome: A functional room-scale digital twin ready for staged insertion of additional structures.

## Phase III – CAD Translation Prototype (Approx. 25 Hours)

Deliverables: - Documented AutoCAD-to-Unity translation protocol. - Imported and correctly scaled partial TSlot prototype. - Report on pipeline friction points and corrective recommendations.

Outcome: Validated CAD ingestion workflow for future stage expansion.

## Phase IV – Mechanical Articulation Proof-of-Concept (Approx. 10 Hours)

Deliverables: - Hinged triptych pivot prototype. - Pivot placement and constraint documentation.

Outcome: Validated approach to stage-mechanics representation inside Unity.

## Phase V – Documentation Consolidation and Handoff (Approx. 10 Hours)

Deliverables: - Consolidated Technical Documentation Package including: - Project Architecture Guide - Modeling Standard - Asset Specification Checklist - Material Pipeline Checklist - CAD Translation Guide - Roadmap for subsequent internship cycle.

Outcome: A documented and reproducible technical foundation ready for continuation.

# 4. Engineering Constraints and Assumptions

• Total effort limited to 120 hours. • Scope restricted to foundational infrastructure, not full production. • Emphasis on geometric fidelity, not photorealism. • CAD integration limited to prototype validation. • No sensor integration or advanced behavioral systems included.

# 5. Evaluation Criteria

The internship will be evaluated on:

- Technical clarity and reproducibility of the Unity project architecture.

- Dimensional accuracy and runtime stability of the LG-38 digital twin.

- Successful validation of a CAD import workflow.

- Quality and completeness of engineering documentation.

- Practical scalability for future CHI contributors.

# 6. Alignment with CHI Engineering Objectives

This internship contributes to CHI by formalizing the translation between physical architectural design and virtual representation within a blended environment framework. The deliverable is an engineered pipeline and documented system architecture capable of supporting future multi-disciplinary collaboration and research expansion.

The primary output is therefore not a finished virtual stage, but a validated technical foundation suitable for iterative development.